SRFB Sponsor Presentations 2026

Tuesday, April 14, 2026 | 9:00 am – 4:15 pm

In-Person and Virtual

1200 Chesterly Drive, Suite 280, Yakima, WA

Notes by Amber Knox

Recordings: 2026 SRFB Sponsor Presentations - YouTube

Attendance:

TAG: Anna Lael (remote), Sean Gross (remote), Jen Nelson, Shannon Adams, Katy Pfannenstein, Craig Haskell, Trevor Hutton (remote), Joel Hubble, Zac Zacavish, Brian Schmidt, Shawna Warehime

CC: Tom Ring, Shawn Mellgren, Bob Inouye, David Lester, Jay McGowan, Dave’y Lumley, Bill Cox, Mark Norman (remote), LeRoy Adams Jr (remote), Tim Batin, Brent Gerry, Joe Chanes, Luke Jackson

Staff: Cheyne Mayer (facilitator), Amber Knox (notes), Alex Conley

Absent: Mark Charlton, McClure Tosch

9:01 am Call to order

Welcome & Introductions

Goals for the day:

- Committees will understand the requests and will contribute site tour ideas.

- Sponsors will leave knowing what questions to consider.

Cheyne requested that anyone with a Conflict of Interest to any project, please disclose it.

New glossary presented. Alex called attention to Yakipedia as a source of historic recovery information.

News on past projects:

RM 89.5, 950 acres. Done! 3 yrs later, it performed well in the December floods.

Bateman causeway: done! Yakima reconnected. Need identified and process started in 2010. Please come to the celebration on April 24!

Thanks to and celebration of committee members celebrating service anniversaries. 5-year members: Shannon and Katy

| 9:30 – 10:05 | Lower Kittitas Yakima River Floodplain Reconnection | Kittitas County Public Works/Mid-Columbia Fisheries | Targeted Investments | $7,000,000 | $10,000,000 |
| --- | --- | --- | --- | --- | --- |

5 alluvial floodplain areas, in southern Kittitas County. The whole project covers 6 miles, over 1,200 acres in public ownership. Connected to and sometimes referred to as the Ringer Reach and/or the Ringer Loop project.

Hanson-Fitz levee removal will activate floodplain. This proposal includes excavation, large woody debris (LWD), and revegetation. Design is fully integrated (integrated with what?). Project Management and contracting are split between the County and MCFEG. Riparian forests were cleared in the last 100 years and are now in poor condition; aging trees are not being replenished. Managed flows of the Yakima River inhibit new stand creation. Natural revegetation is possible, but the correct hydrologic conditions are limited.

This project will remove the levee and berm, target inundation at 1.5 (??). The design addresses gravel pit avulsion risks and reduces warm water pockets that will attract predators. Credit to Ecology, excavation will be cut/fill neutral. In areas where the exiting floodplain too high to support cottonwood, removed material will fill the pits. Natural opportunity for side channel habitat, confirmed to be sustainable.

Riparian restoration designed from beginning. Lots of attention to roughness and shade.  First plantings are already doing their job: Kat showed a photo of young plantings racking material from December floods. 42 acres already planted, 145 acres of cut/fill will be riparian areas and plantings.

Focus on salmonid spawning and juvenile rearing. Priority restoration in a priority reach as identified by ??

LOTS of public land, huge scale. Oxbow feature may not be feasible as it creates large areas of shallow water through summer. This is a culmination project. Request is for in-ground work and 3 years of maintenance/monitoring. 5.1 stream miles in 145 acres. This project ensures completion of the larger surrounding project.

Q: Levee removal/negative impact on landowners?

A: Elevating stone road, disconnected flood berms. Flooding risk also comes from Wilson creek on other side.

Q: Support/opposition from other owners?

A: Collaboration with landowners: concerned with failing levees and recognizing the flood risks, they decided to sell to Kittitas County. County will build flood barriers, which is a beneficial change from the current state. Work does not eliminate existing flood risks but increases protection of property. Few if any non-resident neighbors. Also 2 buried gas pipelines. (Somebody mentioned the Jack Stanford reach study: comments on floodplain management in KC. This work is making floodplain management better.)

Q: Will this reduce downstream flooding?

A: As with all functioning floodplains, it will mitigate stream power and reduce erosive force. The focus of this proposal is on effect to adjacent land and getting the design right.

Q: What about the Lamprey?

A: This will create and improve habitat.

| 10:07 – 10:49 | Rattlesnake Creek Streamflow Ph 2A (Field Fit) Justin Bezold | Trout Unlimited | Regular SRFB | $349,888 | - |
| --- | --- | --- | --- | --- | --- |

Preliminary designs funded, this request is for completion funding. Little has changed since the design-level presentation 2 years ago. The aim is to convert surface water users to wells, which will improve instream flows up to .44 cfs. Current permits are for 1.55 cfs.

The entire project site is an Alluvial fan where Rattlesnake Creek confluences with the Tieton River. Hydrogeologists say water is moving NW. Willing landowners, limited diversions. All target species are present. Low flows Aug-Oct will be addressed. A major aim is to prevent more diversionary structures from being built.

Water is physically available; this will make sure it’s legally available. One well will be drilled per owner vs. per parcel, which will prevent too much private benefit. These properties have unique water rights: they include conveyance water and each water user has their own individual right. Only .91 cfs of each use is for agricultural purposes, remainder is for conveyance. Conveyance is not divertible: it must stay instream to move water from point of diversion to point of use.

Permitting and water right changes are subject to public appeal. Project goal is completion of legal issues in 12 months, but public process may slow progress. Aiming to start constructions and have wells in place by the 2028 irrigation season. Depending on timing, well construction may present the most cost uncertainty.

Once the wells are in place, agreements with landowners to stagger water use may further limit stream impacts.

Existing flows are around 22 CFS. In late season (October), flows less than 20 cfs and high temps are a concern.

December floods washed out the Headgate and diversion channel.

Small area of cultural concern outside of the project area. Existing cultural resource surveys show clear, but work might always run into other yet unknown areas.

Q: Domestic wells tend to be shallow – will these be deeper? Will wells be metered?

A: Yes to metering, required by law.

Q: Will maintenance and operation of pumps present a problem?

A: Users are already pumping water from ditch. They are accustomed to it, and pumping from wells may be easier from a mechanical and maintenance standpoint.

Q: Regarding domestic wells: Is there a concern about impacts from drilling too close?

A: Deeper wells into basalt in this area have lower flow rates. Proposed wells will drill into the Rattlesnake creek aquifer, where shallow wells have excellent historic flows.

Q: The preliminary project identified 5 owners; this is for 2. Why not all?

A: Cost. SRFB money for this proposal will leverage other funds for the rest of the project.

Q: How many diverters on Rattlesnake creek?

1-2 miles upstream is one small diverter. 1-2 small pump screen diverters just downstream. 10-15 on this ditch. Ditch is shallow, low gradient. It silts up easily and is sometimes hard to get water out of it. Because of the low gradient, a pipe not feasible. Success with this project may inspire other more hesitant users to participate.

Q: Regarding the conveyance water: If this results in 5 users coming offline, will there be enough conveyance water for other users to get theirs? Potential for litigation?

The 5 subject users for this project are already not using water, so Justin assumes there’s enough conveyance water for the remaining 5-10 users. Rights on this ditch are all individual. There’s “weird ongoing litigation anyway”.

Q: Current and future level of regulation?

A: Ecology has limited resources for stream patrollers and watermasters. Current system has difficulties with setting flume angles, which contributes to reading errors. The proposed well system is much easier to monitor.

Q: What’s with the 12 cfs non-consumptive side channel?

A: It’s on Bob’s property, marked as fish habitat, and drops if mainstem flows drop. It was a SRFB project that built riparian off channel rearing habitat.

Q: Lamprey?

A: Not surveyed often. Maybe western brook residential. Not enough sediment.

BREAK

Gold Creek Summit Memo: Bull Trout. Highest significant creek above Keechelus Lake. 4 SRFB grants: huge project 15+ years in the making. Funding to fill pond, which is pulling water from the creek. 2.5 miles instream restoration currently underway. Filling pond up to 30% from onsite fill. Just applied for 12.8M elsewhere. Pond is 60’ deep, siphoning, dewatering in summer. Regular or TI grant next year or the year after. Other big request similar gap to gap – spend out before asking again.

| 11:05 – 11:40 | Upper Toppenish Wood Supplementation Phase II | Yakama Nation | Regular SRFB | $250,000 | $1,030,000 |
| --- | --- | --- | --- | --- | --- |

Secondary Conflict of interest – Yakama Nation folks.

Project site 8 miles SW White Swan, between forested upland areas and very agricultural lower reaches. All target species are present. Measured population declines since 2010s, ascribed to long straightened sections of channel in lower habitat areas and timber management practices in upper reaches.

Project area has much less LWD than uplands. Have considered wood supplementation, riparian forest replanting, beaver reintroduction. Currently supplementing with wood Engineered Log Jams (ELJ) in lower 4 miles to improve steelhead production. Phase 1 was completed in 2019.

Phase 2 is 4 miles downstream from Phase 1. 2 staging areas. Lower already surveyed. Upper new. Propose 13 deflector ELJ, 46 channel spanning. Boulders will bolt to ELJ for anchor. Deflectors move the stream, create meanders, protect roads. Channel spanners create habitat. Some will open side channels. Some loose wood between structures.

Little infrastructure will be affected by this project. Preliminary designs were finalized a few weeks ago, final expected in June. Completion is targeted for 2027. Total $5M, current phase $1.2M, completion in later phases. Cost increases from Phase 1: Adding boulders and hardware added $1-2 M to total.

Q: Could there be cost savings from using local materials?

A: Boulders can be local with permission, may need to use quarry

Q: Will construction be on the ground or by helicopter?

A: Helicopter.

Q: Could there be cost savings through alignment with other Yakama Nation wood projects, potentially sharing the helicopter?

A: Not really.

Q: How recent is the quote for the helicopter? Will it change with gas prices?

A: Quote is current as of a few weeks ago. Adding workdays (from 3.5 to 10-11) increased price. This is because of the need for more crew time to drill and attach boulder anchors.

Q: Will construction be the same as Phase 1?

A: Beefed up structures, otherwise the same.

Q: Why does the project not include Beaver reintroductions? And please address potential for natural wood recruitment.

A: Beaver dams get blown out in spring because of the long straight reaches. Beavers have created problems in irrigation diversion structures. Bears are a limiting factor for beaver. Existing beavers have been observed using ELJ for cover.

Natural wood recruitment was not addressed.

Site Tour will be virtual since the project area is in a closed area of reservation, and the road is washed out at Willy Dick creek. We will get to look at drone footage instead. Committee was asked to make requests regarding what to show.

There was a request from the committee for Phase 1 before/after metrics, assessments, and photos.

Q: Why didn’t this project apply to the Targeted Investment fund?

A: When it started, it was a $1.2M project, didn’t anticipate higher costs. Preliminary designs were received a couple weeks ago.

Q: Could you fly in a small excavator to reduce costs?

A: Team is trying to avoid impact on the riparian area. The road is significantly above the water, would have to build ramps. Lots of cultural concerns in the area.

Q: Has redd density increased after phase 1?

A: Counts are low in the last 6 years. Hasn’t looked at before/after statistics. Might not tell whole story.

Q: What’s driving Toppenish Creek salmon losses? Habitat or ocean conditions, or something else?

A: Toppenish Creek itself suffers from entrainments and degraded spawning and rearing habitat with low complexity. More problems further downstream – straightened and dyked. At the Shaker church county bridge and dyke removal, 50% of juveniles that leave don’t make it out, with only 25% survival. The Pom Pom road project is to address that situation. Assessment lower Toppenish creek upcoming. Unscreened wetland diversions are an issue.

Q: Could there be cost savings from pile driving logs?

A: Would need access for a excavator.

Q: Are there types of structures that don’t require a helicopter to build?

A: Not feasible. In this area, there is very limited access for vehicular traffic, and crews would have to build ramps to get to the stream.

Q: Are there local log sources?

A: Not much. Phase 1 used logs from the Reservation as part of a Klickitat timber sale. Recently, work has used wood provided by a tribally affiliated contractor, sourced off-res. Preference to source logs locally. Stands higher in drainage are overgrown and could be thinned.

McNary committee deferred consideration until SRFB presentation, hoping to split cost.

Address questions from matrices, please. Help committee evaluate.

| 11:40 – 12:15 | Ahtanum Creek RM 9-26 Assessment | Yakama Nation | Regular SRFB | $150,000 | $150,000 |
| --- | --- | --- | --- | --- | --- |

Ahtanum creek borders the northern part of the Yakama reservation. RM 9 = S 62nd st. RM 26 = Pine Mountain Drive. Targeted species are present, in decline. Proposed project will assess habitat and population in order to plan subsequent restoration projects. This reach is in a sweet spot between forested uplands and industrial/residential areas further downstream. Fish passage barriers had already been addressed. Due to past removal of trees along the reach, LWD is low and possibility for natural wood recruitment is limited. The creek suffers from low summer flows, bank incision, invasive species, and old riparian forest standing dead.

The proposed project aligns with existing recovery plans. The TAG action project identified Ahtanum creek as an important stream with specific actions for improvements along mainstem. This assessment will build on previous studies. The area has not been subject to a watershed/habitat study in a long time, so this study will not be duplicative. It will identify areas of concern, defining sequencing for a prioritized list of projects.

Half of the requested funding will come from SRFB, the remainder from Bonneville Power Administration, with a total budget of $300K.

Q: Include water quality monitoring?

A: It’s not specifically in this scope of work but can be integrated into field assessments.

Q: Nexus with BPA – in hand or applied?

A: Have it.

Q: Will this assessment develop further restoration strategy?

A: It will provide a list of projects and improvements ordered by need/benefit, developed by reach, ecosystem indicators, and hydraulic modeling.

Q: Concern with whole stream or just this reach?

A: More concern with habitat than water temp. Landowners have not yet been contacted. AID (Ahtanum Irrigation District) NYCD and WDFW will partner for landowner outreach and access permissions. Securing permission is the greatest uncertainty in this proposal, which could be mitigated by prioritizing access from the south bank.

Will track landowner willingness to engage with mitigation strategies, use as factor separate from hard data to help prioritize projects.

Q: In 20 years, there has not been much change to this part of the watershed. What is insufficient about previous assessments?

A: Previous work surveyed the entire Ahtanum watershed at a higher level, whereas this is more targeted. Earlier assessments didn’t identify specific projects or improvements, though they did identify limiting factors. The barrier assessment has already been addressed. The Pine Hollow storage proposal did not include floodplain restoration ideas.

Q: Is most land in this area public or private?

A: The north side is mostly privately owned; the south side is reservation and tribal allotments.

Q: Is there concern with a potential influx of Brook Trout?

A: From Alex: it’s not much of a concern. There are historic records of nonmigratory Bull Trout higher up, which may commence migrating now that passage and screening issues have been addressed.

Q: This is a long reach – how many stops do you anticipate at the site tours?

A: 1-3 stops. Existing restoration work at 62nd Ave is an example of what could be.

| 1:00 – 1:35 | Salmon Creek Fish Passage Prelim Design | Mid-Columbia Fisheries | Regular SRFB | $385,072 | $35,950 |
| --- | --- | --- | --- | --- | --- |

The project is in the Cabin Creek watershed in the west of the Upper Yakima basin. It proposes to remove 3 barriers: 1 total (a county road), 2 partial (state park trails). A railroad line is outside the planning area and adjacent to the project, which presents some issues (identified in a previous grant application) that will not be directly addressed by this work, though they will be mitigated.

A sampling site near the project area has identified every target species except Bull Trout in annual monitoring. A larger watershed assessment was performed in 2023-4 but didn’t specifically study Salmon Creek. Entrainment is a concern. Cabin Creek is 2-3 degrees cooler than the Yakima, and Salmon creek is cooler yet, providing an important refuge area. Summer flow rates are around .5 cfs. The Cabin/Salmon Creek drainage was not restored following logging activities.

This proposal is purely for pre-design and planning work – design funding will be pursued separately. The intent is to find a way to remove at least one, preferably two, stream crossings which will reconnect the wetland to the stream and restore natural sediment transport. This requires combining county and state park road/trails – which creates some complexity with snow management and maintenance.

A Qualitative Habitat Assessment found that the area has potential. It separated Salmon creek into 6 sub-reaches. Reach 1 has significant alteration. The creek meets a total barrier at reach 6, where lots of rock has been dumped and it dewaters. Potential for habitat upstream of this barrier has not been assessed.

3 engineering firms responded to a Fish Barrier Removal Board proposal. Cost estimates range from $245-591K, including final designs. Estimate to remove all three barriers is $2-4M. State Parks & Rec grants are another potential funding source.

Q: What will replace these barriers?

A: 2 bridges at least 50’ long would avoid restricting the stream. This is just an idea and will almost certainly change through the design process.

Q: Regarding the reach 6 – is habitat potential above the barrier in reach 6 something to consider?

A: Maybe.

Q: Is the stream location in reach 1-2 natural?

A: The stream has probably been moved and straightened in the past to accommodate a (now removed) historic sawmill, the railroad, roads, and a sno-park.

Q: Have there been any adult fish or redd counts?

A: No, but the watershed assessment included WDFW juvenile counts which peaked in the early-mid 2010s. Steven has personally observed 25-40 juvenile Chinook.

Q: Is there an evaluation of barriers on the Palouse to Cascades Trail, and if so can you ask Parks which barriers matter?

A: Discussion of inherited railway barriers. Earlier stream/barrier mapping contains significant errors and was not robustly ground truthed. This application process is producing information beneficial to the State.

Q: Are there significant barriers downstream?

A: No.

| 1:35 – 2:10 | Iron Creek Wood Replenishment | Mid-Columbia Fisheries | Regular SRFB | $135,921 | $4,080 |
| --- | --- | --- | --- | --- | --- |

The proposed project is in partnership with Yakama Fisheries and USFS Okanogan/Wenatchee. The watershed is fairly undeveloped, containing a ski trail, dispersed camping, and wetlands. It’s a popular area for Christmas tree cutting. Historic activity/use includes riparian logging, wood removal, roads, straightening, and stream constraints that have reduced complexity and increased hazards from scour and seasonal flooding.

Iron Creek flows into Swauk Creek. The entire watershed suffers from high summer temperatures. 5 target species are present, with documented Steelhead spawning. Beavers are regularly struck on the highway nearby.

After the Labor Mountain fire, MCFEG was offered a screamin’ deal, and bought a great quantity of cut hazard trees for $56 that they hope to place in the stream. LWD placement is included in the NEPA assessment for this area. There is space to reactivate the historic floodplain that is visible on LIDAR. Proposed structures will be wide and low, varying based on the channel.

The proposed project will decommission 500’ of road that crosses the alluvial fan and reduce overgrown stands of young Grand Fir.

3 wood placement strategies will integrate the thinned small wood and slash to increase gravel sorting, restore connectivity, increase pool formation and maintenance, and induce sinuosity. More wood in the floodplain will produce pockets that boost water storage later into the season. Logs structures will be field-fit.

This request addresses goals in the Steelhead Recovery Plan and TAG-identified strategies in the Swauk drainage, including decreasing road density. It builds on SRFB assessments produced further upstream. It’s “shovel ready,” but just needs a formal plan in order to proceed.

There are mining claims in the area. More gravel sorting = more gold = miner support?

The committee expressed appreciation for including CC evaluation criteria.

Q: What is the flow rate?

A: Base flows of about 5 cfs where Iron Creek meets Swauk creek. From Iron creek downstream, Swauk loses flow in the summer. There’s more water higher up.

Q: Re: ELJ design – structures without root wads produce mixed results. Please elaborate on strategies.

A: Will utilize small wood/slash and perhaps piledriving. MCFEG has found using small materials to be effective and will consider posts.

Q: Re: Site Tours – Are there access limitations?

A: Hovey Creek isn’t certain.

| 2:10 – 2:45 | Lower Cowiche Creek Acquisition at Naches River | Yakima County | Regular SRFB | $162,100 | - |
| --- | --- | --- | --- | --- | --- |

Proposed acquisition is in a very narrow hydrological gap just upstream of the confluence of the Naches and Yakima rivers. Multiple uncoordinated structures and activities in the area includes Highways, roads, multiple canals and diversions, rail beds, the Yakima Greenway, and agriculture. About 90% of the land from the project site to the Yakima river is in public ownership, north of the highway.

Specifically, this proposal is to fund acquisition of 2 out of 3 adjacent parcels that are all available but not yet on the open market. The owner is willing and enthusiastic. He prefers to sell all three at once, but for land use reasons funding for the smallest of the three (the only one with existing structures) will be requested from other sources, potentially in partnership with collegial agencies, such as the Greenway foundation and/or YBIP.

The title report was delivered only this morning, and the appraisal is scheduled to be completed by early June. Appraised value is a major uncertainty.

The two parcels in this request span both sides of the river. Both parcels have residential development potential that can be averted through acquisition.

Existing irrigation diversions (to decommissioned canals) immediately downstream of the subject property constitute false attraction flows to returning salmonids. The Naches is channelized in this reach.

The property is last privately owned piece in the middle of a fairly large area already in public ownership – it is the keystone to a significant floodplain reconnection, permanently protecting and enhancing a significant section of habitat both instream and on land. Once restoration is completed, the intention is to open the land for recreation as a wild park.

Q: Is the streambed in the reach privately owned?

A: No.

Q: Is the plan to remove the existing buildings?

A: It depends on funding sources. Some require removal but the Greenway is interested in using the buildings, which is one reason why they are collaborating in this acquisition.

Q: Note – add lamprey and mussel to the species list.

A: Noted!

Q: Would this proposed acquisition move forward if the parcel with the buildings is not secured?

A: Yes, subject to seller willingness. There are 2 tiny private parcels adjacent to it that would still remain private. All three are above the floodplain.

Q: Is the seller counting of the appraised value of just the land, or the improvements as well? Is he expecting the appraisal to produce a value that someone coming from Seattle would expect to pay?

A: SRFB funds are ONLY requested for the 2/3 parcels that don’t have buildings. That said, typically appraisals do include land and improvements, and this one is expected to include everything.

Q: Will the owner participate in the upcoming site tour?

A: Unclear. He has agreed to the tour and is certainly welcome to participate.

| 2:55 – 3:30 | Yakima River RM 153 Floodplain Restoration | Kittitas County Conservation District | Regular SRFB | $643,070 | - |
| --- | --- | --- | --- | --- | --- |

The proposed project was originally developed in 2018 by Trout Unlimited and designed by Herrera engineering but did not progress beyond the final design because of landowner hesitation. Flood damage to a levee in the winter of 2025/6 has re-motivated the landowner, who reached out to see if the project is still viable. Time is of the essence because the landowner may not remain incentivized forever. Reusing existing plans is a way to be nimble with this unexpected opportunity.

While this project is a good fit for the voluntary stewardship program, the next proposal opening is next year. It may provide a source for matching funds for the construction phase.

The property is on the west bank of the Yakima River, just south of the Umptanum Road bridge. This side is almost all in private ownership. It’s directly across the river from the Schaake property, which is now largely in public hands.

All target species are present.

Improving river processes - allowing spring channels and removing passage barriers - in this area will prevent further harm from the degrading levee and will protect the field behind. The owner will accept seasonal water on the field. Flood debris will be kept off the field by restoring a seasonal side channel and constructing a flood fence out of large cottonwood boles.

The original proposal followed on an earlier flooding event that compromised the Fogerty Ditch headgate – which met NRCS standards as a threat to life or property. This iteration is for immediate funding to update the engineering and cost estimates considering potential changes to the site in intervening years.

Will reconvene the TWG from the initial Trout Unlimited plan. The landowner and original engineer will attend the site visit.

Q: Would it be better to add riparian and go for a Targeted Investment grant?

A: from staff: Likely no, preliminary designs are required and the 2018 designs for this project still need to be reviewed and confirmed. But could discuss after the meeting.

Q: USFW funds had been proposed for construction. The owner wanted shade for his cows to be maintained. Important to discuss with him as to what level of grazing is allowable/expected. Does he simply want public funds to fix the levee?

A: Alex: wasn’t that extreme, but there were many positions on how much grazing would be allowable in different parts of the project site. Sounds like landowner is willing to have open discussions

Jen: After the 2009 flooding event, the project TWG walked away from defending the Jensen levee. Grazing in the restored area was a point of contention. Flooding in this past winter means the owner is now more available/engaged, which is a big change from where we were before and potential opportunity.

Q: Would it make sense to pare back this ask to just revisit the design, leaving off the construction for now?

A: Meetings with the owner and experts in the next 10 days will hopefully provide a better sense of how to proceed. Anna and the owner will come to a mutual agreement on scope before the June application deadline.

Q: Why didn’t the owner reconnect with TU when he decided to revisit this project?

A: He reached out to Jen and Jen mentioned KCCD.

Please bring 2018 designs to the site tour, either as a handout or as an enlarged schematic.

Q: Is it helpful to understand this projects’ relationship with the Schaake projects, if any?

A: Schaake was an old feedlot, and that work is mostly complete. A recent aerial might be helpful.

| 3:30 – 4:05 | Ahtanum Village Restoration (resubmit) | Yakama Nation | Targeted Investments | $2,265,000 | $225,000 |
| --- | --- | --- | --- | --- | --- |

This request is purely for construction funding. The property on the north bank of Ahtanum creek was acquired by the Tribe in 2017. The south bank is already part of the reservation, held by a tribal trust. BPA contributed to a conservation easement on it, and project design was funded by an earlier SRFB grant. The name does not indicate a cultural site – it was a proposed subdevelopment. It is in Union Gap city limits, zoned Industrial. The stream is degraded, has been straightened and has little or no LWD.

This project proposes reconstructing natural geomorphic processes, historic levels of wood loading, and floodplain function. It will reconnect 6 acres of floodplain and restore sinuosity by using wood piers, boulder ballast, and gravel augmentation. Side channels are engineered to preserve flow at summer lows, using fines to seal side channel bottoms in areas where a significant caliche layer isn’t present. Floodwater will be captured on site, reducing velocity and downstream threats.

This project was on the previous TI docket but did not progress. Had there been more funding available at that time it would have been next in line. This is a resubmission of the same proposal. Any cost increases from the last proposal are due to inflation, the cost of sealing fines, engineering fees, and indirect costs.

Q: Will re-meandering the stream result in a boundary change to the reservation?

A: Yes but pretty sure it can only grow the reservation size. Since the tribe purchased the land on the north side, may be moot.

Q: Are there other funds available for construction?

A: No. There were funds secured in 2024 that have since expired. There’s also an ask for this project in with Floodplains by Design.

Q: Is there a simpler project possible, that would still have ecological value?

A: The challenge is a “no rise” requirement for work within the city limits and the need to correct the incised floodplain.

Q: Is the proposed side channel in the path of historic meanders?

A: Yes. Because the stream is so incised, they are now perched.

| 4:05 – 4:15 | Wrap-up |
| --- | --- |

Of the 9 projects presented today the first and last are proposed for Targeted Investment funds. The rest are competing against one another. Total SRFB funding has not been finalized and may not be known by site tour time. SRFB funding is fairly stable.

The committee was reminded that they are not yet in evaluation mode. Instead, members should focus on defining feedback for the applicants. Please raise any concerns or disagreements before final applications. There are still a few days before the state review panel reviews initial applications. Any timely change suggestions can be integrated by Friday.

A CC member requested that sponsors be reminded again about the evaluation matrix from the citizen committee and address it at site tours, if they haven’t already.

Site tours will be held on May 5, 6, and 7. Please save the dates.

Meeting adjourned at 4:15pm